## APPENDIX I – MUNICIPAL ENTITY/ SERVICE PROVIDER PERFORMANCE SCHEDULE

The performance ratings of service providers performing the core function of the municipality are as follows:

Performance Analysis and rating criteria for contractor performance rating purposes, the following rating criteria is used:

| PERFORMANCE WEIGHTING |  |  |
| --- | --- | --- |
| 1 | POOR | Performance did not meet most contractual requirements and contains serious problem(s) for which correction actions were ineffective. |
| 2 | SATISFACTORY | Performance did not meet some contractual requirements, contractors actions appear only marginally effective or were not fully implemented. |
| 3 | GOOD | Contractual performance of contractor contains some minor problems for which corrective action taken by the contractor appear or were satisfactory |
| 4 | VERY GOOD | Performs meets contractual requirements some minor problems for which corrective action taken by the contractor were effective |
| 5 | EXCELLENT | Performance meets contractual requirements with few minor problems for which corrective actions by contractor were highly effective. |

The performance ratings of service providers performing the core function of the municipality are as follows:

| Assessment Key |  |
| --- | --- |
| Good (G) | The service has been provided at acceptable standards and within the time frames stipulated in the SLA/Contract |
| Satisfactory (S) | The service has been provided at acceptable standards and outside of the timeframes stipulated in the SLA/Contract |
| Poor (P) | The service has been provided below acceptable standards |

| Ref Vote Number: | Name of external Service Provider | Date Contract Awarded | IDP Ref No. | Service provided in terms of the SLA | Value of project ® | Financial Year 2022/2023 |  | Assessment of Service Providers Performance |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Target | Actual | G | S | P |
| C0039-11/IA01952/F0791/X116/R3704/001/TECH | SIQU GROUP Cc | 13 APRIL 2022 | TS01 | Mdloti Bridge Ward 17 | R 13 962 189.87 | 100% Construction of Mdloti bridge (Concrete for structure, Roads gabions and stone pitching) completed by end of 30 June 2023 | Achieved | G |  |  |
| C0230-18/IA00032/F0791/X099/R3698/001/TECH | P4S TRADING | 01 JUNE 2022 | TS02 | Isibonelo Community Creche Ward 11 | R 6 624 242.36 | 100% Construction of Isibonelo Community Development Creche (Plastering, Plumbing works, Electrical works, Paving and Fencing) completed by end of 30 June 2023 | Achieved | G |  |  |
| C0040-52/IA01952/F0791/X099/R3710/001/TECH | Magubane plant and Contractors | 05 MAY 2022 | TS03 | Mahlabathini Access Road Ward 05 | R 4 994 717.93 | 3km Construction works of Mahlabathini Access Road (Road layer works, base, drainage system) in Ward 05 to be completed by end of 31 March 2023 | Achieved | G |  |  |
| C0040-53/IA01952/F0002/X099/R3702/001/TECH | Zingezethu trading and projects Cc | 22 JUNE 2022 | TS04 | Court Access Road Ward 15 | R 5 000 000.00 | 2,5km Construction works of Court Access Road (Road formation, base, black top asphalt, drainage system) in Ward 15 to be completed by end of 30 June 2023 | Achieved | G |  |  |
| C0039-12/IA01952/F0791/X099/R3714/001/TECH | The project was not implemented due to limited funding | Not applicable | TS05 | Nembeni Causeway Bridge Ward 09 | R 548 268.89 | Project MIG Approval & appointment of contractor to completed by end of 30 December 2022 | N/A |  |  |  |
| C0006-4/IA06282/F0002/X116/R0106/001/TECH | One UP Electro - Lights |  | TS06 | Refurbishment KwaDeda sports field Public Toilets & Fencing Ward 5 | R 400 000.00 | 100% Refurbishment of KwaDeda sports field lights and fencing in Ward 05 to be completed by end of 30 June 2023 | Achieved | G |  |  |
| C0271-5/IA00032/F0002/X116/R3707/001/TECH | QUIT STORM | 08 DECEMBER 2022 | TS07 | Rehabilitation of water and sewer supply to Bhamshela Thusong Centre in Ward 02 | R 1 000 000.00 | 100% Rehabilitation water/sewer (Septic tanks, pipe laying & meter connection) in Bhamshela Thusong Centre & Ndwedwe Central Offices to be completed by end of 30 June 2023 | Achieved | G |  |  |
| C0241-5/IA01952/F0002/X099/R0105/001/TECH | SIQU GROUP | 23 JUNE 2022 | TS08 | Ndwedwe Testing Station | R 17 000 000.00 | 100% Construction of Ndwedwe Testing Station (Painting, plumbing works, electrical works) to be completed by end of 30 June 2023 | Achieved | G |  |  |
| C0322-1/IA00032/F0002/X116/R3707/001/TECH | ALL STEEL FENCING (PTY) | 31 May 2023 | TS09 | Re-construction of Dalibho Library Clear-Vu Fence Ward 2 | R 500 000.00 | 100% Supply and installation of Clear-Vu fencing for Dalibho Library to be completed by 30 June 2023 | Achieved | G |  |  |
| D0001/IL07029/F0786/X099/R0106/00/TECH | Capital Power | 13 June 2022 | TS10 | INEP Electrification Ward 02, 09, 10 & 13 | R 10 000 000.00 | 100% Construction of Electrification for preparations for household connections to be energised by ESKOM by end of 30 June 2023 | Achieved | G |  |  |
| C0271-4/IA00032/F0002/X116/R3707/001/TECH | ALL STEEL FENCING | 31 May 2023 | TS11 | Bhamshela Thusong Centre Clear-Vu Fence | R 600 000.00 | 100% Supply and installation of Clear-Vu fencing for Bhamshela Thusong Centre to be completed 30 June 2023 | Achieved | G |  |  |
| C0321-2/IA00032/F0002/X116/R3702/001/TECH | Zingezethu Trading |  | TS12 | Rehabilitation of Water supply at Johny Makhathini Civic Hall & Ndwedwe Library Ward 15 | R 400 000.00 | 100% Rehabilitation of water supply at of Johny Makhathini Hall and Ndwedwe library Ward 15 to be completed by end of 30 June 2023 | Achieved | G |  |  |
| O0001/IE00036/F1169/X137/R0105/001/TECH | Not applicable | 1 July 2022 | TS13 | EPWP - Waste management | R 2 277 000.00 | 80 EPWP work opportunities created by end of 30 September 2022 | N/A | G |  |  |
| Not applicable | Not applicable | Not apllicable | TS14 | Capital expenditure monitoring | 33 627 000.00 | 100% Capital expenditure spent completed by end of 30 June 2023 | Achieved | G |  |  |
| C0276-6/IA00032/F0002/X116/R3708/001/TECH | Vitani Trading |  | TS15 | Glendale Hall Refurbishment Ward 3 | R 200 000.00 | 100% Refurbishment of Glendale hall to be completed by end of 30 June 2023 | Not achieved Contractor was terminated due to poor performance |  |  | P |
| C0276-7/IA00032/F0002/X116/R3709/001/TECH | ZABELOZEZWE | 06 DECEMBER 2022 | TS16 | Ezimpangeleni Hall Refurbishment Ward 4 | R 50 000.00 | 100% Refurbishment of Ezimpangeleni hall to be completed by end of 30 June 2023 | Achieved | G |  |  |
| C0276-11/IA00032/F0002/X116/R3701/001/TECH | 4SN GROUP | 24 MAY 2023 | TS17 | Pentacoste Hall Refurbishment Ward 14 | R 200 000.00 | 100% Refurbishment of Pentacoste hall to be completed by end of 30 June 2023 | Achieved | G |  |  |
| C0276-12/IA00032/F0002/X116/R3706/001/TECH | MASOGWEBA TRADING | 06 DECEMBER 2022 | TS18 | Mayelisweni Hall Refurbishment Ward 19 | R 200 000.00 | 100% Refurbishment of Mayelisweni hall to be completed by end of 30 June 2023 | Achieved | G |  |  |
| C0322-2/IA00032/F0002/X116/R3707/001/TECH | HLUBIELIHLE AND FAMILY CO-OPERATIVE | 16 JANUARY 2023 | TS19 | Upgrade of Water Supply of Dalibho Library | R 80 000.00 | 100% Upgrade of Water supply of Dalibho library to be completed by end of 30 June 2023 | Achieved | G |  |  |
| C0318-3/IA00032/F0002/X116/R3711/001/TECH | DISO PROJECTS | 19 DECEMBER 2022 | TS20 | Electrification, Tubing & Fencing of Siyazakha Creche in Ward 6 | R 200 000.00 | 100% Electrification, tubing & fencing of Siyazakha creche completed by end of 30 June 2023 | Achieved | G |  |  |
| C0321-5/IA00032/F0002/X116/R3707/001/TECH | MASOGWEBA TRADING AND INVESTMENTS | 11 JANUARY 2023 | TS21 | Renovations & Fencing of Wewe Community Hall Ward 2 | R 150 000.00 | 100% Renovations & fencing of Wewe community hall completed by end of 30 June 2023 | Achieved | G |  |  |
|  | ZINGEZETHU TRADING AND PROJECTS 44 | 30 June 2023 | TS22 | Chibini Gravel Access Road Ward 04 | R 7 987 015.41 | 5km Construction works of Chibini Access Road (Road layer works, base, drainage system) to be completed by end of 30 June 2023 | Achieved | G |  |  |
| D0001/IL093089/F09778/X099/R0106/001/TECH | Capital power | 19 November 2022 | TS23 | COGTA Electrification Ward 02, 07, 09, 10 | R 5 000 000.00 | 100% Construction of Electrification - (Pole plantation, Installation of electricity reticulation networks infrastructure) for preparations for household connections to be energised by ESKOM) to be completed by end of 30 June 2023 | Achieved | G |  |  |
| C0261-9/IA00092/F0002/X099/R0105/001/TECH | LIBEKO | 28 APRIL 2023 | TS24 | Ndwedwe Municipal Offices Phase 2 | R 2 982 354.00 | Appointment of Contractor and Site Establishment to be completed by end of 30 June 2023 | Achieved | G |  |  |
|  | SIQU Group | 29 May 2023 | TS25 | Construction of Mdloti Gravel Access Road Ward 17 | R 6 301 495.07 | 3km Construction works of Mdloti Access Road (Road layer works, base, drainage system) to be completed by end of 30 June 2023 | Not achieved. 2.1 km which is 70% achieved of the Project scope completed not 100%. | G |  |  |